**Name: Kimberly Zhang**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)** | **Date Due**  **(Actual)** |
| 1. Create user story backlog | 3/10/18 | 3/28/18 |
| 2. Create low fidelity wireframes | 3/10/18 | 3/10/18 |
| 3. Create mid-fidelity wireframes; turn in progress check | 3/20/18 | 3/21/18 |
| 4. Create high-fidelity wireframes (mobile responsive) | 3/22/18 | 3/28/18 |
| 5. Find additional images/research as needed | 3/22/18 | 3/28/18 |
| 6. Implement CSS grid layout and code index page | 3/22/18 | 3/28/18 |
| 7. Finish coding about us page and test pages | 3/23/18 | 3/28/18 |
| 8. Finish coding products page and test page | 3/24/18 | 3/28/18 |
| 9. Finish coding special occasions page and test page | 3/25/18 | 3/28/18 |
| 10. Finish coding order form and contact us page; test pages | 3/26/18 | 3/28/18 |
| 11. Finish coding sales data page and test it | 3/27/18 | 3/28/18 |
| 12. Complete documentation | 3/27/18 | 3/28/18 |